# Daytale - MVP Technical Architecture

Recommended implementation stack and validation order

# 1. Recommended Stack

| Layer | Choice |
| --- | --- |
| App | Expo + React Native + TypeScript |
| Build workflow | Expo Development Builds + Prebuild; not Expo Go |
| Navigation | Expo Router |
| State | Zustand |
| Local structured data | SQLite with an encrypted-storage strategy |
| Secrets/keys | SecureStore / iOS Keychain / Android Keystore |
| iOS recording | Swift + AVFoundation |
| Android recording | Kotlin + microphone foreground service |
| Native integration | Expo Modules / React Native native modules |
| Transcription | whisper.cpp after recording prototype is stable |
| Speech optimization | Voice Activity Detection + chunked processing |
| Journal generation | Minimal transient API -> LLM -> structured journal |
| Permanent backend | Avoid for v1 unless required |

# 2. Architecture

User starts session -> native recorder -> encrypted temporary audio chunks -> local speech processing -> temporary timestamped transcript -> journal-generation endpoint -> final journal -> delete temporary source data.

# 3. Technical Validation Order

1. Create Expo app and development builds on a physical iPhone and Android phone.

2. Prove recording starts correctly while the app is visible.

3. Lock the phone and prove recording continues.

4. Test several-hour sessions, battery, storage, calls, Bluetooth/headphone changes, interruptions and crashes.

5. Add encrypted chunked temporary storage.

6. Add local multilingual transcription.

7. Add journal generation and structured output.

8. Add clarification prompts and deletion verification.

9. Polish UI, mascot animation and system-level controls.

# 4. System-Level Controls

The goal is to minimize full-app launches. Use supported operating-system surfaces for quick Pause/Resume/Stop actions. On iOS, investigate a Live Activity / Dynamic Island presentation where appropriate. On Android, use the required foreground-service notification with action buttons. Lock-screen and notification controls should mirror the current recording state.

# 5. Hardware Shortcuts

Treat hardware-button shortcuts as an optional enhancement, not a core MVP dependency. Platform rules differ and ordinary volume-button interception can conflict with expected system behavior. Prefer official shortcut/action mechanisms where available, and validate platform policy before shipping.

# 6. Privacy Architecture

Never upload raw audio in the intended MVP architecture.

Delete audio chunks as soon as they are no longer required.

Keep temporary transcripts encrypted and delete after journal creation.

Retain only the final journal and explicit user preferences unless the user chooses otherwise.

Always expose an unmistakable active/paused/stopped state.